***DAILY STATUS:***

**Sprint 1 (Release 1)**

[Sprint Commitment: **82**]

**Day 1 (6/19/2015) Sprint Planning Meeting**

Length of meeting: 180 minutes

* Members Missing:
* Members Late :
* Members Attended: Kevin Sadeghian, Philip Stroh, Paulo Ordoveza, Adelia Nichols
* Notes/Impediments:
* Sprint Goal: To design the prototype.

**Day 1 (6/19/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Front end technologies research. Performed research on what open source technologies we will use for the prototype. **Today:** Services requirement. Bootstrap setup. **Impediments:** Other projects.
* **Paulo Ordoveza:** **Yesterday:** Created sketches (wire frames) for mockups. **Today:** Render mockups in high resolution. **Impediments:** none.
* **Kevin Sadeghian:** **Yesterday:** Finalized requirements development and prioritization. **Today:** Start creating project schedule. Adding requirements for next sprint if needed and prioritizing those requirements for the next sprint planning meeting. Look at templates to start on documentation like PMP, communication management plan and any others that are applicable. **Impediments:** none
* **Adelia Nichols:** **Yesterday:** worked on other projects. **Today:** Work on other projects. **Impediments:** other projects.

**Day 2 (6/22/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Created connections to the services in the baseline code. Added Bootstrap and Angular JS to the baseline code. **Today:** Coordinate design and development efforts to make sure we are on the same page. Update the design document, test scripts and test plan. Sprint review, retrospective, and planning meetings. **Impediments:** Other projects.
* **Paulo Ordoveza:** **Yesterday:** Worked on high resolution mockups. **Today:** Complete high resolution mockups. Make changes based on user feedback. **Impediments:** none.
* **Kevin Sadeghian:** **Yesterday: W**orked on PMP, Schedule, and Risk Register.  Risk register is complete and ready for Ver.  PMP and Schedule will be done today and ready for Verification.  Worked on inputting the preliminary architecture into Visio. **Today:** Will continue working on the Project Documents today and pick up ready for verification tasks to verify. **Impediments:** none
* **Adelia Nichols:** **Yesterday:** worked on other projects. **Today:** Work on other projects. **Impediments:** other projects.

**Sprint 2 (Release 1)**

[Sprint Commitment: 64]

**Day 1 (6/22/2015) Sprint Planning Meeting**

Length of meeting: 60 minutes

* Members Missing:
* Members Late :
* Members Attended: Kevin Sadeghian, Philip Stroh, Paulo Ordoveza, Adelia Nichols
* Notes/Impediments:
* Sprint Goal: Refine the frontend design. Add new features. Complete project documentation.

**Day 1 (6/23/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on the auto complete functionality for the search box. **Today:** Finishing the functionality for the auto complete. Working on the search execution and search term styling. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Sketched wireframes and created flat mockups of front of front, search, and drug reaction and drilldown pages. **Today:** Enhance mockups, start bootstrap based static html UI mockup. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Continued with the PMP **Today:** Brainstorming on what type of data to present in the statistics section **Impediments:** Other projects
* **Adelia Nichols:** **Yesterday:** Other projects. **Today:** Other projects. Adding color to the appRX wireframe. **Impediments:** None

**Day 2 (6/24/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on the search box functionality and styling. **Today:** Continue to work on the search box functionality and the styling. Also, change the look and feel of the application based on the new mockup. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Finished enhancing mockups. **Today:** Working on static bootstrap template. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Continue with the PMP **Today:** Review and provide feedback on design **Impediments:** Other projects
* **Adelia Nichols:** **Yesterday:** Other projects. **Today:** Other projects. **Impediments:** Other projects.

**Day 3 (6/25/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Finished styling and look and feel of application based on new mockup. **Today:** Working on search box execution based on adding or removing search terms from the search box. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Worked on static bootstrap template. **Today:** Graphics and front end support. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Worked on the PMP and related artifacts. **Today:** Finish the PMP and update the readme file. **Impediments:** None.
* **Adelia Nichols:** **Yesterday:** **Today:** **Impediments:**

**Sprint 3 (Release 1)**

[Sprint Commitment: 64]

**Day 1 (6/25/2015) Sprint Planning Meeting**

Length of meeting: 60 minutes

* Members Missing:
* Members Late :
* Members Attended: Kevin Sadeghian, Philip Stroh, Paulo Ordoveza, Adelia Nichols
* Notes/Impediments:
* Sprint Goal: Finalize the development. Tie up loose ends with documentation. Complete design work.

**Day 2 (6/26/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on front end development. Finished the search box functionality where a user can add multiple keywords into one search box and displays the keywords with an “X” for delete. **Today:** Work on front end development. Started adding functionality so that when a user presses the “tab” or “enter” key after entering in a keyword, the application will search automatically. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Graphics and front end support. **Today:** Continue to work on graphics and front end support. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Finalized PMP. **Today:** Support as needed. **Impediments:** None
* **Adelia Nichols:** NASA project. **Yesterday:** NASA project. **Today:** **Impediments:** NASA project.

**Day 3 (6/29/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on enhancing the formatting for the drug labels page. **Today:** Working on formatting the drug information on the drug labels page plus finishing up the formatting on the drug labels gallery. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Graphics and front end support. **Today:** Continue to work on graphics and front end support. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Other project. **Today:** Finalize Architecture document upon receiving feedback from David. Email sent to David this morning asking if any modifications are needed. **Impediments:** None
* **Adelia Nichols:** **Yesterday:** NASA project. **Today:** NASA project. **Impediments:** NASA project.

**Day 4 (6/30/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Finished the drug label gallery. Completed the drug information formatted table. **Today:** Work on the drill down functionality for the Adverse Reactions page. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Created new header image, worked on header placement of image. **Today:** Optimize responsive layout in desktop mode, start finalizing static design/markup prototypes.  **Impediments:** NASA OHCM video work coming up, meeting around deadline tomorrow.
* **Kevin Sadeghian:** **Yesterday:**  Architecture diagram revisions. Developed disclaimer text details. **Today:** Support as needed **Impediments:** None
* **Adelia Nichols:** **Yesterday:** NASA projects **Today:** NASA projects **Impediments:** None

**Day 5 (7/1/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on the front end UI. **Today:** Working on front end of UI **Impediments:** None
* **Paulo Ordoveza:** **Yesterday:** Optimized responsive layout in desktop mode, started finalizing static design/markup prototypes. **Today:** Continue to adjust responsive layout and tweak the bootstrap template. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Reviewed ReadMe file and made edits. **Today:** Update PMP and Risk Register and place on V drive. Other support as needed. **Impediments:** None
* **Adelia Nichols:** **Yesterday:** Other projects **Today:** Other projects **Impediments:**

**Day 6 (7/2/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Worked on front-end development. Connected the drug/reaction services to the client side. **Today:** Working on the UI, plus adding functionality to the search box. **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Finished adjusting the responsive layout and tweaking the bootstrap template. **Today:** Worked on the drug label formatting bug where image height was affecting html control. **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Testing UI. **Today:** Testing UI. **Impediments:** None
* **Adelia Nichols:** Other projects **Yesterday:** **Today:** Other projects **Impediments:**

**Day 7 (7/6/2015)**

Length of meeting: 15

Members Missing:

Members Late:

Notes/Impediments:

* **Phil Stroh:** **Yesterday:** Tweaking search box. Work on cleaning up the code and making sure all compoenents are working properly. **Today:** **Impediments:** None.
* **Paulo Ordoveza:** **Yesterday:** Worked on the drug label formatting bug. **Today:** Testing **Impediments:** None
* **Kevin Sadeghian:** **Yesterday:** Testing **Today:** Updating management docs **Impediments:** None
* **Adelia Nichols:** **Yesterday:** Other projects. **Today:** Other projects. **Impediments:** Other projects.

***REVIEW NOTES:***

**Sprint Review Notes (Release 1, Sprint 1)**

**Meeting Date/Time:**

* Meeting Date : 6/22/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**Discussion Topics:**

1. Discussion about the layout and graphic components of the app
2. Discussion about ways to arrange and organize given data
3. Discussion on responsive design
4. Discussion on mobile device compatibility and design
5. Discussion on planning and project mapping

**Sprint Review Notes (Release 1, Sprint 2)**

**Meeting Date/Time:**

* Meeting Date : 6/26/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**Discussion Topics:**

1. Discussion on how to allow user to find specific items with multiple search requirements
2. Discussion about CSS, JS and PHP edits
3. Discussion about auto-filling search parameters
4. Discussion on implementation of bootstrap components
5. Discussion of mobile app compatibility

**Sprint Review Notes (Release 1, Sprint 3)**

**Meeting Date/Time:**

* Meeting Date : 7/6/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**Discussion Topics:**

1. Discussion on CSS edits and responsive
2. Discussion about mobile device implementation
3. Discussion on how to organize data with multiple parameters and tags
4. Discussion on how to fix minor visual bugs
5. Discussion on search box functionality

***RETROSPECTIVE:***

**Sprint Retrospective (Release 1, Sprint 1)**

**Meeting Date/Time:**

* Meeting Date : 6/22/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**What Went Well:**

1. Development with team members went well and smoothly.
2. Good communication with team members.
3. Completed the requirements and tested them well.
4. Pair programming worked well and made for a collaborative environment.
5. Good coordination between development project management and design

**Not so well:**

1. The sprint was delayed.
   1. Why: Higher priority projects.
   2. Solution: Make sure development goes as smoothly and efficiently as possible so that the work will get done before higher priorities take place.

**Sprint Retrospective (Release 1, Sprint 2)**

**Meeting Date/Time:**

* Meeting Date : 6/26/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**What Went Well:**

1. Good cooperation of team members
2. Project plan created
3. Meeting requirements and deadlines
4. Implementation of design ideas are going well
5. Responsive is being implemented and will work on mobile devices
6. Good communication of team members
7. Graphic designing going well

**Not so well:**

1. Team members did not spend 100% time on project
   1. Why: Team members working on other high priority projects
   2. Solution: Try to find more resources, if possible

**Sprint Retrospective (Release 1, Sprint 3)**

**Meeting Date/Time:**

* Meeting Date : 7/6/2015
* Length of Meeting : 15

**Members in Attendance:**

* Kevin Sadeghian
* Philip J. Stroh
* Paulo Ordoveza
* Adelia Nichols

**What Went Well:**

1. Cooperation of team members is going well
2. Communication between members
3. Distribution of work is even
4. Project plan is being implemented accordingly and smoothly
5. Product is visually pleasing and can be used on mobile devices

**Not so well:**

1. No expertise in subject matter
   1. Why: We did not have a subject matter expert given the nature of the challenge and the time constraint
   2. Solution: We will set up an SME database for future work